Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Storypoints)

| Date | 15 February 2025 |
| --- | --- |
| Team ID | 69c0c0c0443e4a653d462d7c |
| Project Name | Smart Library Request Workflow in ServiceNow |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Registration | USN-1 | As a user, I can register for the application by entering my email, password, and confirming my password. | 2 | High | Gokul |
| Sprint-1 | Registration | USN-2 | As a user, I will receive confirmation email once I have registered for the application | 1 | High | Sachinshyamraj |
| Sprint-2 | Login | USN-3 | As a user, I can register for the application through Facebook | 2 | Low | Indiran |
| Sprint-1 | Dashboard | USN-4 | As a user, I can register for the application through Gmail | 2 | Medium | Poorniyammal |
| Sprint-1 | Login | USN-5 | As a user, I can log into the application by entering email & password | 1 | High | Eswar. |
| Sprint-2 | Notification. | USN-6 | User gets request updates | 2 | Medium. | Gokul. |
| Sprint-3 | Approval | USN-7 | Librarian approves/rejects | 3 | High | Sachinshyamraj |
| Sprint-3 | Tracking | USN-8 | Track request status | 2 | High | Indiran |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 20 | 6 Days | 24 Oct 2022 | 29 Oct 2022 | 20 | 29 Oct 2022 |
| Sprint-2 | 20 | 6 Days | 31 Oct 2022 | 05 Nov 2022 | 18 | 06 Mar 2025 |
| Sprint-3 | 20 | 6 Days | 07 Nov 2022 | 12 Nov 2022 | 19 | 13 Mar 2025 |
| Sprint-4 | 20 | 6 Days | 14 Nov 2022 | 19 Nov 2022 | 20 | 20 Mar 2025 |